# Exercise A: Explaining the SDLC

## Prompt 1: Zero-Shot

### Prompt

Explain the Software Development Life Cycle (SDLC), including its main phases and what happens in each phase.

### AI Response

The Software Development Life Cycle (SDLC) is a structured process used to plan, develop, test, deploy, and maintain software. It helps software development teams organize their work and produce reliable software.

The main phases of the SDLC are:

- Planning – The team identifies the project's goals, scope, resources, schedule, and feasibility.

- Requirements Analysis – The team gathers and documents what users and stakeholders need from the software.

- Design – The team creates the architecture, user interface, database structure, and other technical designs.

- Implementation/Development – Developers write the code and build the software based on the requirements and design.

- Testing – The software is tested to identify and fix bugs and verify that it meets the requirements.

- Deployment – The completed software is released and made available to users.

- Maintenance – The software is monitored, updated, and improved after release.

The SDLC provides a systematic approach that can help teams manage software projects and maintain software quality throughout its lifecycle.

### Summary

The response explains that the SDLC is a structured process for developing and maintaining software. It identifies seven important phases: planning, requirements analysis, design, development, testing, deployment, and maintenance. Each phase has a specific purpose in the development process. Following the SDLC helps software teams organize their work and produce reliable software.

# Prompt 2: Role Prompting

### Prompt

Act as an experienced software engineering instructor teaching beginner university students. Explain the Software Development Life Cycle (SDLC) in simple language. Identify the seven main phases and explain what happens in each phase. Present the answer using clear headings and a numbered list, followed by a short real-world example. Avoid overly technical terminology.

### AI Response

## Software Development Life Cycle (SDLC)

The Software Development Life Cycle (SDLC) is a step-by-step process that software teams use to create, release, and maintain software. It provides a structured way to move from an idea to a working software product.

### 1. Planning

The team decides what the project should achieve. They consider the goals, resources, budget, schedule, and whether the project is practical.

### 2. Requirements Analysis

The team finds out what users and customers need. These needs are documented as requirements that describe what the software should do.

### 3. Design

The team decides how the software will work. This can include designing the user interface, database, system architecture, and technical components.

### 4. Development

Developers write the program code and create the features described in the requirements and design.

### 5. Testing

Testers check the software for errors and make sure that its features work correctly and meet the requirements.

### 6. Deployment

The finished software is installed or released so that users can access and use it.

### 7. Maintenance

After release, the team fixes problems, improves features, applies updates, and keeps the software working properly.

### Real-World Example

Imagine a university wants to create an online student registration system. During planning, the university defines its goals. During requirements analysis, it identifies features such as course registration and student login. Developers then design and build the system, testers check that it works correctly, and the system is eventually deployed for students. After deployment, the university continues maintaining and improving the system.

### Summary

The second response explains the SDLC in a way that is easier for beginner students to understand. The role of a software engineering instructor encouraged the AI to use simple language and explain technical concepts clearly. Specifying the audience and format also made the response more organized. The real-world example makes it easier to connect the SDLC phases to an actual software project.

## Compare

The second response was more useful because it was designed specifically for beginner students and used a clear structure. I changed the prompt by adding an AI role, specifying the audience, and requesting headings, a numbered list, and a real-world example. The role helped the AI respond like a teacher rather than giving only a general explanation. Specifying the audience encouraged the AI to use simpler language and avoid unnecessary technical terms.

# Exercise B: Software Development Models

## Prompt

Act as a software engineering consultant. A company is choosing a software development model for four different projects. For each situation below, recommend an appropriate development model, explain why it is suitable, and briefly mention one limitation of the model.

- A project with stable, clearly defined requirements.

- A startup where requirements change frequently based on user feedback.

- A large project with significant technical and security risks.

- A project where testing and verification are extremely important.

Present your answer in a clear table with these columns: Situation, Recommended Model, Reason, and One Limitation. Use simple language suitable for software engineering students.

## AI Response

| Situation | Recommended Model | Why It Is Appropriate | One Limitation |
| --- | --- | --- | --- |
| 1. Stable, clearly defined requirements | Waterfall Model | Waterfall follows a structured sequence of phases. It works well when requirements are understood clearly and are unlikely to change significantly. | Changes later in the project can be expensive and difficult to implement. |
| 2. Requirements change frequently based on user feedback | Agile Model | Agile uses short development cycles and regular feedback. This allows the team to change requirements and improve the product as users provide feedback. | Frequent changes can make planning and estimating the final project scope more difficult. |
| 3. Large project with significant technical and security risks | Spiral Model | Spiral focuses heavily on identifying and managing risks during repeated cycles of planning, development, and evaluation. | It can be more expensive and complex to manage than simpler models. |
| 4. Testing and verification are extremely important | V-Model | The V-Model connects each development phase with a corresponding testing phase, making verification and validation central to the process. | It is less flexible when requirements change significantly during development. |

## Reflection

I learned that choosing a software development model depends on the characteristics and needs of the project. For example, a project with stable requirements can benefit from a structured model such as Waterfall, while a project with frequently changing requirements can benefit from Agile. Projects with significant risks may require a model that emphasizes risk analysis, such as Spiral. When testing and verification are especially important, the V-Model provides a strong focus on connecting development activities with testing.

# Exercise C: Requirements Extraction

## Client Brief

A local bookstore needs software to:

- Track books, quantities, and prices.

- Manage supplier payments.

- Alert staff when stock is low.

- Identify best-selling books.

- Allow customers to check availability online.

- Produce clear records for a part-time assistant.

- The owner has a limited budget.

## Prompt

Act as a business analyst and software requirements engineer. Analyze the following client brief for a local bookstore.

The bookstore needs software to:

- Track books, quantities, and prices.

- Manage supplier payments.

- Alert staff when stock is low.

- Identify best-selling books.

- Allow customers to check availability online.

- Produce clear records for a part-time assistant.

- The owner has a limited budget.

Identify and clearly separate:

- Functional requirements.

- Non-functional requirements.

- Must Have requirements.

- Should Have requirements.

- Nice to Have requirements.

- Questions or ambiguities that need clarification.

Present the results using clear headings and bullet points. Explain briefly why each requirement belongs in its category. Pay particular attention to the limited budget when prioritizing requirements.

## AI Response

### 1. Functional Requirements

The system should:

- Store information about books, including title, author, quantity, and price.

- Allow staff to add, update, and remove book records.

- Track current book stock levels.

- Record and manage supplier payments.

- Automatically identify books that have reached a low-stock level.

- Alert staff when stock is low.

- Track sales so the system can identify best-selling books.

- Allow customers to search for books and check their availability online.

- Generate clear reports and records for the bookstore staff.

### 2. Non-Functional Requirements

- Usability: The system should be simple enough for the owner and part-time assistant to use.

- Performance: Book searches and availability checks should return results quickly.

- Security: Supplier payment and business information should be protected from unauthorized access.

- Reliability: Stock and payment information should be stored accurately.

- Availability: The online availability feature should be accessible when customers need it.

- Cost-effectiveness: The system should fit within the bookstore's limited budget.

### 3. Must Have Requirements

- Book and inventory management.

- Tracking quantities and prices.

- Supplier payment management.

- Low-stock alerts.

- Accurate records.

- A simple interface for staff.

- Basic security for business information.

### 4. Should Have Requirements

- Online book availability checking.

- Best-selling book reports.

- Basic reporting features.

- User access controls for staff.

### 5. Nice to Have Requirements

- Advanced sales analytics.

- Automated supplier notifications.

- Mobile application.

- Customer accounts and personalized recommendations.

- Advanced dashboards and charts.

### 6. Questions or Ambiguities

- What information should be stored about each book?

- How should supplier payments be recorded?

- What quantity should trigger a low-stock alert?

- Should customers be able to reserve books online or only check availability?

- How should best-selling books be calculated?

- How many staff members will use the system?

- Does the bookstore need the system to work on computers, mobile devices, or both?

- What is the maximum budget for developing and maintaining the system?

- Does the bookstore already have a website?

- What security requirements apply to supplier payment information?

## Evaluation

### Two Things the AI Did Well

1. It separated functional and non-functional requirements clearly.
 For example, tracking book quantities is a functional requirement, while usability and security are non-functional requirements.

2. It considered the limited budget when prioritizing requirements.
 The AI placed core inventory and payment features under Must Have and placed more advanced features such as mobile applications under Nice to Have.

### One Thing the AI Missed or Categorized Incorrectly

The AI placed online book availability checking under Should Have. Depending on the owner's business goals, this could potentially be a Must Have because it is explicitly stated as a need in the client brief. However, the brief does not clearly say how important this feature is compared with the other requirements, so clarification from the client would be appropriate.

### One Improvement to the Prompt

I would improve the prompt by asking the AI to justify every priority classification using the client's stated needs and limited budget. This would reduce the chance of the AI placing important requirements into the wrong priority category.

# Exercise D: Prompt Iteration Challenge

## Scenario

A mobile application allows university students to book campus study rooms.

## Version 1

### Prompt

Create a project plan for a mobile application that allows university students to book campus study rooms.

### AI Response

The project plan could include:

- Define the project requirements.

- Design the mobile application.

- Develop the application.

- Test the application.

- Deploy the application.

- Maintain and update the application.

The team should determine the required features, design the application, develop the software, test it, release it, and maintain it.

### What Is Missing?

The response is too general. It does not provide detailed SDLC phases, time estimates, deliverables, project risks, risk mitigation strategies, team roles, or a rough budget. It also does not specify important features of the study-room booking system.

# Version 2

### Prompt

Act as a software project manager. Create a project plan for a mobile application that allows university students to book campus study rooms. The application should allow students to view available rooms, select a room, choose a date and time, make a booking, and cancel a booking. Include the main development activities, important features, and testing activities. Organize the plan using clear headings.

### What I Changed

I added a software project manager role and provided more information about the application. I also specified important features such as viewing available rooms, selecting rooms, choosing dates and times, making bookings, and cancelling bookings.

### Why I Changed It

The first prompt was too vague. Adding the project context and required features gives the AI more information about what the system should do. The role also encourages the AI to approach the task from a project-management perspective.

# Version 3

### Prompt

Act as an experienced software project manager planning a mobile study-room booking application for a university. The application will allow students to register and log in, view available study rooms, see room capacity and facilities, select a date and time, make and cancel bookings, and receive booking confirmations.

The system should prevent double-booking and protect student information. University staff should be able to manage rooms, availability, and bookings.

Create a structured project plan covering requirements, system design, development, testing, deployment, and maintenance. For each activity, provide the expected output or deliverable and identify potential project risks and possible ways to reduce those risks. Use clear headings and a table where useful.

### What I Changed

I added more detailed functional and non-functional requirements. I also specified students and university staff as different users and added security and prevention of double-booking.

### Why I Changed It

The additional requirements help the AI understand the scope of the system. Specifying different users makes the project plan more realistic. Adding security and double-booking requirements also encourages the AI to consider important technical risks instead of focusing only on basic application development.

# Version 4: Final Prompt

### Final Prompt

Act as an experienced software project manager and software engineering consultant. Prepare a structured project plan for a mobile application that allows university students to book campus study rooms.

Project requirements:

- Students can register and log in.

- Students can view available study rooms.

- Students can see room capacity and facilities.

- Students can select a date and time.

- Students can make, view, and cancel bookings.

- Students receive booking confirmations.

- The system must prevent double-booking.

- Student information must be protected.

- University staff can manage rooms, availability, and bookings.

Your project plan must include all 7 SDLC phases:

- Planning

- Requirements Analysis

- Design

- Development/Implementation

- Testing

- Deployment

- Maintenance

For each SDLC phase, provide:

- Main activities

- Estimated time

- Key deliverables

- Responsible team roles

Also include:

- Major project risks

- Risk mitigation strategies

- Required team roles

- A rough project budget

- Key assumptions

Present the answer using clear headings and tables. Assume this is a medium-sized university project with a limited but realistic budget. Use reasonable estimates and clearly state that the time and budget figures are approximate.

### AI Response

## 1. Planning

Estimated time: 1–2 weeks

Activities:

- Define project goals and scope.

- Identify stakeholders.

- Identify available resources.

- Establish an initial schedule and budget.

- Identify major project risks.

Key deliverables:

- Project charter.

- Initial project plan.

- Initial risk register.

- Budget estimate.

Responsible roles:

- Project Manager

- Business Analyst

- University Stakeholders

## 2. Requirements Analysis

Estimated time: 2–3 weeks

Activities:

- Interview students and university staff.

- Document functional requirements.

- Document non-functional requirements.

- Define user roles and permissions.

- Define booking rules.

Key deliverables:

- Software Requirements Specification.

- User stories/use cases.

- Requirements approval.

Responsible roles:

- Business Analyst

- Project Manager

- UX Designer

- Student/Staff Representatives

## 3. Design

Estimated time: 2–3 weeks

Activities:

- Design the mobile application's user interface.

- Design the system architecture.

- Design the database.

- Design authentication and authorization.

- Design the booking system to prevent double-booking.

Key deliverables:

- UI/UX designs.

- Database design.

- System architecture.

- Technical design documentation.

Responsible roles:

- UI/UX Designer

- Software Architect

- Backend Developer

- Mobile Develope

## 4. Development/Implementation

Estimated time: 6–10 weeks

Activities:

- Develop student registration and login.

- Develop room search and availability.

- Develop booking and cancellation.

- Develop staff management features.

- Implement notifications.

- Implement security controls.

- Connect the application to the database.

Key deliverables:

- Working mobile application.

- Backend/API.

- Database.

- Source code.

Responsible roles:

- Mobile Developers

- Backend Developers

- Database Developer

- UI/UX Designer

## 5. Testing

Estimated time: 3–4 weeks

Activities:

- Unit testing.

- Integration testing.

- System testing.

- User acceptance testing.

- Security testing.

- Performance testing.

- Test double-booking prevention.

Key deliverables:

- Test plan.

- Test cases.

- Bug reports.

- Test results.

- User acceptance approval.

Responsible roles:

- QA/Test Engineers

- Developers

- Security Tester

- University Test Users

## 6. Deployment

Estimated time: 1–2 weeks

Activities:

- Prepare production infrastructure.

- Configure the database.

- Deploy backend services.

- Publish the mobile application.

- Train university staff.

- Monitor the initial release.

Key deliverables:

- Production application.

- Deployment documentation.

- Staff training materials.

- Release notes.

Responsible roles:

- DevOps Engineer

- Mobile Developer

- Backend Developer

- Project Manager

## 7. Maintenance

Estimated time: Ongoing

Activities:

- Fix bugs.

- Monitor system performance.

- Apply security updates.

- Add improvements based on user feedback.

- Maintain the database.

- Monitor booking reliability.

Key deliverables:

- Maintenance releases.

- Bug fixes.

- Security updates.

- Performance reports.

Responsible roles:

- Developers

- QA Engineers

- DevOps Engineer

- Support Staff

## Project Risks and Mitigation

| Risk | Possible Impact | Mitigation |
| --- | --- | --- |
| Double-booking | Students may receive conflicting bookings | Use database transaction controls and extensive booking tests |
| Security breach | Student information could be exposed | Use authentication, authorization, encryption, and security testing |
| Requirements change | Delays and additional development costs | Confirm requirements early and use controlled change management |
| Low user adoption | Students may not use the application | Conduct usability testing and collect student feedback |
| Technical failures | Students may be unable to make bookings | Use monitoring, backups, and recovery procedures |
| Budget overrun | Project may exceed available funding | Track costs regularly and prioritize essential features |

## Team Roles

A possible project team could include:

- Project Manager

- Business Analyst

- UI/UX Designer

- Mobile Developer

- Backend Developer

- Database Developer

- QA/Test Engineer

- DevOps Engineer

- Security Specialist

## Rough Budget

The exact cost depends on the university, team size, technology choices, and whether development is done internally or outsourced.

A rough planning estimate could be:

| Area | Estimated Cost |
| --- | --- |
| Planning and requirements | $2,000 |
| UI/UX design | $2,000 |
| Mobile and backend development | $12,000 |
| Testing and security | $4,000 |
| Deployment | $2,000 |
| Initial maintenance/support | $3,000 |
| Estimated Total | $25,000 |

These figures are approximate planning estimates rather than fixed quotations.

## What I Changed in Version 4

I added the seven SDLC phases, time estimates, key deliverables, team roles, project risks, risk mitigation, and a rough budget. I also included assumptions and more detailed system requirements.

## Why I Changed It

The previous prompt provided useful project context but did not explicitly require all the information needed for a complete project plan. Version 4 gives the AI a clear structure and specific output requirements. This makes the response more detailed, organized, and useful for planning the actual software project.

# Final Reflection

Yes, the prompt improved significantly from Version 1 to Version 4. Version 1 only asked for a general project plan, so the AI produced a very basic answer. The biggest improvements came from adding context, defining the system requirements, assigning the AI a specific role, and clearly specifying the expected output. Version 4 also required all seven SDLC phases, time estimates, deliverables, risks, mitigation strategies, team roles, and budget, which resulted in a much more complete project plan.

# Overall Reflection

### 1. What makes a prompt effective?

An effective prompt is clear, specific, and provides enough context for the AI to understand the task. It can also specify the desired role, audience, format, requirements, and expected level of detail. Clear prompts generally make it easier for the AI to produce useful and relevant responses.

### 2. Which prompting technique did you find most useful?

I found role prompting and providing context particularly useful. Giving the AI a specific role, such as a software engineering instructor or project manager, helps guide the type of response it produces. Adding context and requirements also makes the response more relevant to the specific task.

### 3. Why is context important when working with AI?

Context is important because AI needs information about the situation, users, goals, requirements, and constraints to provide an appropriate response. Without enough context, the response may be too general or may make assumptions that do not match the actual project.

### 4. Why should we review AI-generated responses instead of accepting them automatically?

AI-generated responses can contain errors, missing information, incorrect assumptions, or inappropriate recommendations. Software engineers should review the output against project requirements and reliable technical information. Human review is important because AI should support engineering decisions rather than replace professional judgment.

### 5. How can AI support software engineers across the SDLC?

AI can support software engineers throughout the SDLC. During planning, it can help create project plans and identify risks. During requirements analysis, it can help organize requirements and identify ambiguities. During design, it can suggest architectures and designs. During development, it can assist with code generation and debugging. During testing, it can help create test cases and identify potential defects. During deployment and maintenance, it can assist with documentation, troubleshooting, monitoring ideas, and improvements. Human engineers should still review and validate AI-generated work.